Final Project: Sprint Review and Retrospective

Sean Mills

Southern New Hampshire University

CS-250: Software Development Lifecycle

Robin Chataut

June 22, 2025

As ChadaTech considers shifting from a traditional Waterfall methodology to an Agile approach, our experience using the Scrum framework in the SNHU Travel project offers key insights into the values of Agile principles. This project required developing a niche vacation booking system using Scrum-Agile methods, and throughout the five-week sprint, I served in the role of Scrum Master, working closely with the Product Owner, Developers, and Testers, while also applying the stages of the software development life cycle (SDLC) iteratively. The project’s evolution highlighted Agile’s adaptability and the importance of team collaboration, clear communication, and continuous feedback.

Each role in the Scrum-Agile team played a valuable part in the success of the SNHU Travel project. As the Scrum Master, I facilitated daily standups and sprint planning sessions, helping the team to stay on track and remove any blockers. I encouraged transparency, team reflection, and trust by maintaining a healthy amount of Scrum events. The Product Owner conducted a focus group to gather customer input and translated that feedback into user stories. These stories reflected real business needs, such as listing the top destinations and filtering vacation options by user preferences. The ability to prioritize based on the customers’ needs ensured the backlog was aligned with the stakeholders’ goals.

The Developers interpreted the user stories and acceptance criteria to implement features that aligned with the Product Owner’s vision. They also adapted quickly when the scope changed from general travel to wellness travel, making sure technical tasks aligned with the newly updated goals. As for the Testers, they converted each user story into test cases and made sure the deliverables met defined acceptance criteria. Rather than waiting until the end of development, the Testers were involved early and continuously, which helped the team catch potential miscommunications before features were even built.

The Agile SDLC allowed user stories to be completed in an efficient manner through short iterations and continuous collaboration. In the SNHU Travel project, user stories such as “As an end user, I want to click a link to view the top five destinations list” were broken down into more manageable tasks and refined through backlog grooming sessions. Acceptance criteria were also added to clarify the scope and define what a complete story looks like. As Ferreira et al. (2022) explain, user stories are intentionally concise but gain structure and testability when paired with acceptance criteria and quality requirements. This helped the developers to stay focused on specific outcomes. For example, the “cruise preference” story included criteria such as making sure the option saved correctly in the users’ profile and filtered the destinations.

These clearly defined user stories allowed the Developers and Testers to stay aligned and made it possible to complete the more valuable increments during each sprint. By contrast, in a Waterfall approach, these user needs would have been documented once at the beginning of development and may not have reflected the evolving needs of the clients’ expectations (Herawati et al., 2021). Agile’s  flexibility and structure helped ensure that user stories were well understood, correctly implemented, and then verified through tests that were meaningful.

One of the more significant moments in the project came when the client’s direction shifted from general travel to a focus on wellness and detox vacations. This mid-project change could have derailed progress in a traditional Waterfall approach, but Scrum-Agile supported a much smoother transition. The team responded by reviewing and reprioritizing the product backlog. New user stories were added to reflect specific features related to wellness and detox, and stories that no longer applied were moved or removed.

As Scrum Master, I facilitated a backlog refinement session and worked with the Product Owner closely to ensure that everyone understood these new priorities. This flexibility is a definitive advantage of Agile. Rather than returning to a planning or design phase, we just used the next sprint to develop features that aligned with the updated business goals. Agile not only handled the interruption smoothly but also embraced it as an opportunity to deliver more relevant value to the client and users. This realignment would have surely been more costly and time-consuming in a Waterfall model.

Effective communication was critical throughout the SNHU Travel project and was supported by Scrum events and open communication between the different roles. Daily Scrums allowed the team to share progress and identify blockers, which promoted trust and visibility. Hamzah (2025) notes that effective communication serves as the backbone of Agile teamwork, where events like standups, planning meetings, and communication through emails play a key role in ensuring adaptability and staying aligned across roles. For example, a developer emailed one of our testers to clarify how the slideshow format for destination recommendations would affect development on the test cases. That direct and proactive communication prevented any misalignments between the implementation of features and the test plan.

As for the Product Owner, they sent update emails to the team to clarify revised priorities after the shift to wellness travel, making sure the team understood the new user stories. This structured communication that is built into Agile, like sprint planning, sprint reviews, retrospectives, and backlog refinement, kept the team aligned and encouraged accountability. Regular check-ins and follow-up messages, whether they’re by email or meeting in person, enabled the team to work together smoothly, avoid confusion, and stay on track.

The use of Agile tools and Scrum principles played an important role in organizing our work and increasing efficiency. Shared tools like Excel spreadsheets and collaborative team documents were our primary methods for managing the product backlog, defining user stories, and tracking progress throughout each sprint. These tools promoted transparency by allowing every team member to review, update, and collaborate on development tasks in real time. We documented user stories, developed test cases based on acceptance criteria, and monitored their completion across the sprint timeline. This structure helped make sure that everyone remained aligned with our expectations and delivery goals. Additionally, the use of spreadsheets formalized testing criteria, which helped the testers carefully check that each feature worked the way it was supposed to.

Scrum events, such as Sprint Planning and Retrospectives, were also essential for setting direction and helping to drive continuous improvement. Sprint Planning allowed the team to align clear goals at the start of each sprint, break user stories into manageable tasks, and make sure everyone understood their responsibilities. The Retrospective allowed for the team to reflect on what went well, such as communication, and what could be improved, such as clarifying early on the expectations of the user interface. These Agile practices and tools helped the team remain agile in both their mindset and execution. For example, the company Valpak achieved greater adaptability by holding regular retrospectives and promoting a balanced workload among team members (Cobb, 2015). This mirrors the success we experienced during development, where consistent reflection and shared responsibility allowed us to adjust quickly.

The Scrum-Agile approach demonstrated clear strengths in the SNHU Travel project, with the most significant advantage being flexibility. The ability to adjust the backlog mid-project allowed the team to realign with the client’s updated business goals without losing progress. Frequent stakeholder feedback helped to guide development decisions, and working in short sprints kept the team focused and motivated. Agile promoted ownership among all of the roles and emphasized delivering working software over excessive documentation. However, a few challenges still emerged at times.

Early in the project, some user stories lacked detailed acceptance criteria, which created confusion during development and testing. Also, miscommunication between roles, such as assumptions about how a feature should be added, led to extra back-and-forth clarification. Additionally, estimating the complexity of user stories during Sprint Planning was not always accurate, which sometimes caused overcommitment. These challenges were addressed through better backlog grooming and clearer communication, and despite these minor challenges, Agile was clearly the best fit for this project. The evolving requirements, need for user feedback, and timeboxed sprints aligned perfectly with the Scrum framework. In contrast, a Waterfall approach would have delayed progress, required costly rework, and halted responsiveness.

In conclusion, the SNHU Travel project showed how Agile, especially the Scrum framework, helped our team stay organized, flexible, and focused on delivering value to the client. We were able to quickly adjust when the direction of the project changed, communicate effectively, and complete work in small, manageable pieces. Based on this experience, using a Waterfall approach would not have worked well, as it would have slowed us down and made it harder to respond to changing goals. As Daraojimba et al. (2024) point out, Agile is better suited for projects with shifting requirements or client-driven changes, whereas Waterfall works best in static, well-defined environments. Agile allowed us to adapt, collaborate, and stay aligned, which is why it’s the better choice for projects like the SNHU Travel project. ChadaTech should strongly consider adopting Scrum-Agile for future development work.

References

Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile. https://search.ebscohost.com/login.aspx?direct=true&custid=shapiro&authtype=athens,ip&db=nlebk&AN=937009&site=ehost-live&scope=site

Daraojimba, E. C., Nwasike, C. N., Adegbite, A. O., Ezeigweneme, C. A., & Gidiagba, J. O. (2024). Comprehensive review of agile methodologies in project management. Computer Science & IT Research Journal, 5(1), 190–218. https://doi.org/10.51594/csitrj.v5i1.717

Ferreira, A., Rodrigues Da Silva, A., & Paiva, A. (2022). Towards the art of writing agile requirements with user stories, acceptance criteria, and related constructs. 17th International Conference on Evaluation of Novel Approaches to Software Engineering. https://doi.org/10.5220/0011082000003176

Hamzah, F. (2025). Adaptive communication strategies for agile IT project management. Research Gate. https://www.researchgate.net/publication/389359418_Adaptive_Communication_Strategies_for_Agile_IT_Project_Management

Herawati, S., Negara, Y., Febriansyah, H., & Fatah, D. (2021). Application of the waterfall method on a Web-Based Job Training Management Information System at Trunojoyo University Madura. E3S Web of Conferences, 328. https://doi.org/10.1051/e3sconf/202132804026